AutoHub Ghana Automotive Services Platform PRODUCT REQUIREMENTS DOCUMENT Pilot Phase ¦ Days 1–30 Build Specification Version 1.0 • March 2026 • CONFIDENTIAL

| Stack React PWA Node.js FastAPI Postgres | Phase Pilot (Solo Build) Ghana Only 30 Days | Focus Spare Parts Price Compare MoMo Pay Dealer Verify | Success KPI 20 dealers listed 50 searches/week 5 paid orders NPS > 8 |
| --- | --- | --- | --- |

01 Introduction & Problem Statement

## 1.1  Background

Ghana's automotive aftermarket is highly fragmented. A car owner needing a spare part must physically visit Abossey Okai or Suame Magazine, negotiate with multiple dealers without price visibility, independently source a mechanic, and arrange their own delivery. There is no single trusted digital touchpoint for the entire experience.

## 1.2  The Opportunity

Market research confirms no existing Ghanaian platform integrates parts price comparison, verified professional booking, mobile money payment, and last-mile delivery into a single consumer app. Closest competitors are:

| Competitor | What They Do | Critical Gap |
| --- | --- | --- |
| PartsMallGh | Static dealer directory | No payments, no ordering, no comparison |
| Uncle Fitter | Mechanic dispatch only | No parts integration at all |
| Autolast Ghana | Single-vendor parts store | One supplier, no price comparison |
| Jumia Ghana | General e-commerce | Not automotive-specialised, no mechanics |

## 1.3  Vision Statement

| VISION | AutoHub is Ghana's most trusted automotive marketplace — connecting car owners to verified spare parts dealers, mechanics, electricians, and body shops in one seamless mobile-first experience. |
| --- | --- |

## 1.4  Pilot Scope Boundary

The pilot (Days 1–30) deliberately covers ONE complete loop to prove value and build trust before expanding. Out-of-scope items are tracked for Phase 2.

| In Scope (Pilot) | Out of Scope (Phase 2+) |
| --- | --- |
| Spare parts listing by dealers | Mechanic booking & scheduling |
| Multi-dealer price comparison | Body shop / electrical specialist directory |
| Dealer profile & verification badge | In-app chat / real-time messaging |
| Part search by make/model/year | Insurance & warranty integration |
| Mobile money payment via Paystack | Fleet management for businesses |
| Basic order management | Native iOS / Android app |
| Dealer dashboard (list/manage parts) | AI-powered diagnosis / recommendations |
| Simple delivery coordination (map link + WhatsApp rider) | Own logistics fleet |

02 User Personas

## 2.1  Primary Persona — The Car Owner (Demand Side)

| Attribute | Detail |
| --- | --- |
| Name | Kofi Mensah |
| Age / Role | 34, small business owner, drives a 2015 Toyota Corolla |
| Location | Accra (East Legon / Tema) |
| Tech comfort | Uses smartphone daily, MTN MoMo, shops on Jumia occasionally |
| Pain point | Wastes hours driving to Abossey Okai, never sure if price is fair, fears fake parts |
| Goal | Find the right part at the best price without leaving the office, pay safely, get it delivered |
| Trust triggers | Verified badges, real photos, ratings, secure payment confirmation |

## 2.2  Secondary Persona — The Parts Dealer (Supply Side)

| Attribute | Detail |
| --- | --- |
| Name | Ama Osei |
| Age / Role | 42, owner of a mid-size spare parts shop, Abossey Okai |
| Tech comfort | Basic smartphone, uses WhatsApp heavily, not very web-savvy |
| Pain point | Customers only find her by foot traffic; no way to show her stock online |
| Goal | List inventory once, receive orders via phone or app, grow beyond walk-in customers |
| Concern | Worried about fake orders, wants payment confirmation before dispatching parts |
| Onboarding need | Needs hands-on help listing first 20 products; interface must be very simple |

03 User Stories & Acceptance Criteria

## 3.1  Car Owner Stories

### US-01  Register & Onboard

As a car owner, I want to sign up using my phone number so that I don't need to remember an email password.

| Acceptance Criteria | Priority |
| --- | --- |
| Phone + OTP registration completes in under 90 seconds | Must Have |
| User can add car details (make, model, year) after signup | Must Have |
| Google Sign-In available as alternative | Should Have |

### US-02  Search for a Spare Part

As a car owner, I want to search for a spare part by name and my car's make/model/year so that I only see relevant results.

| Acceptance Criteria | Priority |
| --- | --- |
| Search returns results filtered by car compatibility | Must Have |
| Results render in under 2 seconds on 4G | Must Have |
| Empty state shows helpful message + contact suggestion | Must Have |
| Search history saved locally (last 5 searches) | Should Have |

### US-03  Compare Prices

As a car owner, I want to see the same part listed by multiple dealers with prices side by side so that I can make an informed buying decision.

| Acceptance Criteria | Priority |
| --- | --- |
| Comparison view shows dealer name, price, condition, location, rating, verified badge | Must Have |
| User can sort by price (low to high) or rating | Must Have |
| Verified dealers shown with a visible checkmark badge | Must Have |
| Part condition clearly labelled: New / Used / Refurbished | Must Have |

### US-04  Place an Order & Pay

As a car owner, I want to pay for a part using Mobile Money or card so that the transaction is safe and traceable.

| Acceptance Criteria | Priority |
| --- | --- |
| Paystack checkout supports MTN MoMo, Vodafone Cash, AirtelTigo, Visa/MC | Must Have |
| Order confirmation sent via SMS and in-app notification | Must Have |
| Dealer notified immediately upon successful payment | Must Have |
| User can view order status (Pending / Confirmed / Dispatched / Delivered) | Must Have |
| Refund policy clearly shown before payment | Should Have |

### US-05  Arrange Delivery

As a car owner, I want to either pick up from the dealer or arrange a rider so that I can choose the most convenient option.

| Acceptance Criteria | Priority |
| --- | --- |
| After order, user sees dealer location on Google Maps | Must Have |
| WhatsApp button pre-filled with order reference to contact a rider | Must Have |
| Delivery fee estimated (flat rate per zone for pilot) | Should Have |

## 3.2  Dealer Stories

### US-06  Dealer Registration

As a dealer, I want to register my shop and list my parts so that customers across Accra can find me online.

| Acceptance Criteria | Priority |
| --- | --- |
| Dealer registers with shop name, phone, location (map pin), specialisation | Must Have |
| Dealer receives a verification call/visit from AutoHub team within 48hrs | Must Have |
| Verified badge appears on profile after manual approval | Must Have |
| Dealer can set operating hours | Should Have |

### US-07  List & Manage Parts

As a dealer, I want to add, edit, and remove parts listings so that my inventory stays current.

| Acceptance Criteria | Priority |
| --- | --- |
| Dealer can create listing: part name, compatible cars, price, condition, quantity, photos (up to 5) | Must Have |
| Dealer dashboard shows all listings with quick edit/delete | Must Have |
| Out-of-stock toggle hides listing without deleting it | Must Have |
| Bulk CSV upload for dealers with large inventories | Nice to Have |

### US-08  Receive & Manage Orders

As a dealer, I want to be notified when I receive an order and confirm or reject it so that I maintain control of my stock.

| Acceptance Criteria | Priority |
| --- | --- |
| Push notification + SMS when order received | Must Have |
| Dealer can confirm or decline within 2 hours (auto-cancel otherwise) | Must Have |
| Dealer sees buyer's phone number only after confirming order | Must Have |
| Payment held by platform until dealer confirms dispatch | Must Have |

04 Database Schema (PostgreSQL)

| NOTE | Use Supabase for the pilot. It provides a hosted PostgreSQL instance, auto-generated REST API, auth helpers, and a visual dashboard — all free at pilot scale. Run all migrations via SQL editor or Prisma ORM. |
| --- | --- |

## 4.1  Schema Overview (Entity Relationship)

Core entities and their relationships:

- users → vehicles (1:many) — a user can register multiple cars

- users → orders (1:many) — a user can place many orders

- dealers → parts (1:many) — a dealer lists many parts

- parts → orders (1:many) — a part can appear in many orders

- orders → order_status_history (1:many) — tracks all status changes

- dealers → reviews (1:many) — buyers leave reviews on dealers

## 4.2  Table Definitions

### users

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK, DEFAULT gen_random_uuid() |  |
| phone | VARCHAR(20) | UNIQUE, NOT NULL | Primary identifier |
| email | VARCHAR(255) | UNIQUE, NULLABLE | Optional |
| full_name | VARCHAR(255) | NOT NULL |  |
| role | ENUM | NOT NULL, DEFAULT 'buyer' | 'buyer' ¦ 'dealer' ¦ 'admin' |
| avatar_url | TEXT | NULLABLE | Cloudinary URL |
| is_verified | BOOLEAN | DEFAULT false | Admin sets true after KYC |
| created_at | TIMESTAMPTZ | DEFAULT now() |  |
| updated_at | TIMESTAMPTZ | DEFAULT now() |  |

### vehicles

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| user_id | UUID | FK users.id, ON DELETE CASCADE |  |
| make | VARCHAR(100) | NOT NULL | e.g. Toyota |
| model | VARCHAR(100) | NOT NULL | e.g. Corolla |
| year | SMALLINT | NOT NULL | e.g. 2015 |
| vin | VARCHAR(50) | NULLABLE, UNIQUE | Optional VIN for precise matching |
| is_primary | BOOLEAN | DEFAULT false | User's main car |
| created_at | TIMESTAMPTZ | DEFAULT now() |  |

### dealers

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| user_id | UUID | FK users.id | Links to auth user |
| shop_name | VARCHAR(255) | NOT NULL |  |
| description | TEXT | NULLABLE | Short bio / specialisation |
| phone_business | VARCHAR(20) | NOT NULL | Public-facing number |
| location_text | TEXT | NOT NULL | e.g. Abossey Okai, Shop 23B |
| lat | DECIMAL(10,7) | NULLABLE | Google Maps pin |
| lng | DECIMAL(10,7) | NULLABLE | Google Maps pin |
| is_verified | BOOLEAN | DEFAULT false | Admin-set after manual check |
| verified_at | TIMESTAMPTZ | NULLABLE |  |
| rating_avg | DECIMAL(3,2) | DEFAULT 0.00 | Computed from reviews |
| rating_count | INTEGER | DEFAULT 0 |  |
| operating_hours | JSONB | NULLABLE | {mon: '8am-6pm', ...} |
| banner_url | TEXT | NULLABLE | Cloudinary |
| created_at | TIMESTAMPTZ | DEFAULT now() |  |

### parts

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| dealer_id | UUID | FK dealers.id, ON DELETE CASCADE |  |
| name | VARCHAR(255) | NOT NULL | e.g. Alternator |
| description | TEXT | NULLABLE |  |
| category | VARCHAR(100) | NOT NULL | e.g. Engine, Electrical, Body |
| condition | ENUM | NOT NULL | 'new' ¦ 'used' ¦ 'refurbished' |
| price | DECIMAL(10,2) | NOT NULL | GHS |
| quantity | INTEGER | NOT NULL, DEFAULT 1 |  |
| is_available | BOOLEAN | DEFAULT true | Out-of-stock toggle |
| compatible_makes | TEXT[] | NULLABLE | ['Toyota','Honda'] |
| compatible_models | TEXT[] | NULLABLE | ['Corolla','Civic'] |
| compatible_years | INT4RANGE | NULLABLE | e.g. [2010,2020) |
| images | TEXT[] | NULLABLE | Cloudinary URLs array |
| part_number | VARCHAR(100) | NULLABLE | OEM or aftermarket # |
| views_count | INTEGER | DEFAULT 0 |  |
| created_at | TIMESTAMPTZ | DEFAULT now() |  |
| updated_at | TIMESTAMPTZ | DEFAULT now() |  |

### orders

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| reference | VARCHAR(20) | UNIQUE, NOT NULL | AH-XXXXXXXX auto-generated |
| buyer_id | UUID | FK users.id |  |
| dealer_id | UUID | FK dealers.id |  |
| part_id | UUID | FK parts.id |  |
| quantity | INTEGER | NOT NULL, DEFAULT 1 |  |
| unit_price | DECIMAL(10,2) | NOT NULL | Snapshot at time of order |
| total_amount | DECIMAL(10,2) | NOT NULL |  |
| delivery_type | ENUM | NOT NULL | 'pickup' ¦ 'delivery' |
| delivery_address | TEXT | NULLABLE |  |
| status | ENUM | NOT NULL, DEFAULT 'pending' | See status flow below |
| paystack_ref | VARCHAR(100) | NULLABLE |  |
| payment_status | ENUM | DEFAULT 'unpaid' | 'unpaid'¦'paid'¦'refunded' |
| paid_at | TIMESTAMPTZ | NULLABLE |  |
| notes | TEXT | NULLABLE | Buyer notes to dealer |
| created_at | TIMESTAMPTZ | DEFAULT now() |  |
| updated_at | TIMESTAMPTZ | DEFAULT now() |  |

| ORDER STATUS FLOW | pending → confirmed → dispatched → delivered → completed ¦ OR: pending / confirmed → cancelled |
| --- | --- |

### reviews

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| order_id | UUID | FK orders.id, UNIQUE | One review per order |
| dealer_id | UUID | FK dealers.id | Denormalised for query speed |
| buyer_id | UUID | FK users.id |  |
| rating | SMALLINT | CHECK (1-5), NOT NULL |  |
| comment | TEXT | NULLABLE |  |
| created_at | TIMESTAMPTZ | DEFAULT now() |  |

05 API Specification (Node.js / Express)

| BASE URL | https://api.autohub.gh/v1 (pilot: autohub-api.railway.app/v1) ¦ All endpoints return JSON. Auth via Bearer JWT. Phone OTP via Termii or Africa's Talking SMS gateway. |
| --- | --- |

## 5.1  Authentication

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /auth/request-otp | Send OTP to phone number | Public |
| POST | /auth/verify-otp | Verify OTP, return JWT + user object | Public |
| POST | /auth/google | Google OAuth token exchange | Public |
| GET | /auth/me | Return current user profile | JWT |
| POST | /auth/logout | Invalidate refresh token | JWT |

## 5.2  Users & Vehicles

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| PUT | /users/me | Update profile (name, avatar) | JWT |
| POST | /users/me/vehicles | Add vehicle to profile | JWT |
| GET | /users/me/vehicles | List user's vehicles | JWT |
| DELETE | /users/me/vehicles/:id | Remove a vehicle | JWT |

## 5.3  Dealers

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /dealers/register | Create dealer profile (linked to user) | JWT |
| GET | /dealers | List all verified dealers (paginated) | Public |
| GET | /dealers/:id | Get dealer detail + recent parts | Public |
| PUT | /dealers/me | Update own dealer profile | JWT+Dealer |
| GET | /dealers/me/dashboard | Dealer stats: orders, revenue, views | JWT+Dealer |
| PATCH | /dealers/:id/verify | Admin: set verified=true | JWT+Admin |

## 5.4  Parts

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /parts | Search parts (q, make, model, year, category, condition, sort) | Public |
| GET | /parts/:id | Get single part detail | Public |
| POST | /dealers/me/parts | Create new part listing | JWT+Dealer |
| PUT | /dealers/me/parts/:id | Update part listing | JWT+Dealer |
| DELETE | /dealers/me/parts/:id | Delete part listing | JWT+Dealer |
| PATCH | /dealers/me/parts/:id/toggle | Toggle is_available | JWT+Dealer |
| GET | /parts/:id/compare | Get same part from other dealers (by name+compatibility) | Public |

## 5.5  Orders

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /orders | Place order (triggers Paystack checkout) | JWT |
| GET | /orders/me | Buyer: list own orders | JWT |
| GET | /orders/:id | Get order detail | JWT |
| GET | /dealers/me/orders | Dealer: list received orders | JWT+Dealer |
| PATCH | /orders/:id/confirm | Dealer confirms order | JWT+Dealer |
| PATCH | /orders/:id/dispatch | Dealer marks dispatched | JWT+Dealer |
| PATCH | /orders/:id/cancel | Buyer or dealer cancels | JWT |
| POST | /orders/:id/review | Buyer leaves dealer review | JWT |

## 5.6  Payments (Paystack Webhook)

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /payments/initialize | Create Paystack transaction, return checkout URL | JWT |
| POST | /payments/webhook | Paystack callback — verify signature, update order.payment_status | Paystack HMAC |
| GET | /payments/verify/:reference | Manual verify (fallback) | JWT |

06 Frontend Architecture (React PWA)

## 6.1  Tech Decisions

| Decision | Choice | Rationale |
| --- | --- | --- |
| Framework | React 18 + Vite | Fast HMR, small bundle, familiar |
| State management | Zustand | Simpler than Redux; fine for pilot scale |
| Server state / cache | TanStack Query (React Query) | Handles API caching, loading states, retries |
| Routing | React Router v6 | Standard, works well with PWA |
| Styling | Tailwind CSS | Utility-first, fast to build, mobile-first |
| UI components | shadcn/ui | Accessible, unstyled base, customisable |
| Forms | React Hook Form + Zod | Fast validation, small bundle |
| Maps | Google Maps JS SDK (lite) | Ghana maps coverage is best here |
| PWA | Vite PWA plugin (Workbox) | Offline shell, installable, push notifications |
| Image upload | Cloudinary Upload Widget | Free tier, CDN-optimised delivery |
| Payments | Paystack Popup JS | Official SDK, handles MoMo UX natively |

## 6.2  Page & Component Map

### Public Pages (Unauthenticated)

| Route | Component | Key Sub-components |
| --- | --- | --- |
| / | HomePage | HeroSearch, FeaturedDealers, CategoryGrid, HowItWorks |
| /search | SearchResultsPage | SearchBar, FilterPanel, PartCard, CompareDrawer, SortControl |
| /parts/:id | PartDetailPage | PartGallery, PartInfo, DealerCard, OtherDealersList, OrderCTA |
| /dealers | DealersPage | DealerGrid, DealerCard, LocationFilter |
| /dealers/:id | DealerProfilePage | DealerBanner, PartsList, ReviewList, ContactMap |
| /login | AuthPage | PhoneOTPForm, GoogleSignInBtn |

### Buyer Pages (Authenticated)

| Route | Component | Key Sub-components |
| --- | --- | --- |
| /dashboard | BuyerDashboard | RecentOrders, SavedParts, VehicleWidget |
| /orders | OrdersPage | OrderList, OrderCard, StatusBadge |
| /orders/:id | OrderDetailPage | OrderTimeline, DeliveryOptions, ReviewForm |
| /profile | ProfilePage | UserForm, VehicleManager, NotificationSettings |
| /checkout/:partId | CheckoutPage | OrderSummary, DeliverySelector, PaystackButton |

### Dealer Pages (Authenticated + Dealer Role)

| Route | Component | Key Sub-components |
| --- | --- | --- |
| /dealer/dashboard | DealerDashboard | StatsCards, RecentOrdersTable, QuickActions |
| /dealer/parts | DealerPartsPage | PartsTable, AvailabilityToggle, BulkActions |
| /dealer/parts/new | PartFormPage | PartForm, ImageUploader, CarCompatibilityPicker |
| /dealer/parts/:id/edit | PartFormPage | (same, prefilled) |
| /dealer/orders | DealerOrdersPage | OrdersTable, OrderActions, StatusFilter |
| /dealer/profile | DealerProfilePage | ShopForm, LocationPicker, OperatingHoursEditor |

## 6.3  Shared Components Library

- AppShell — bottom nav (mobile), sidebar (tablet+), header

- SearchBar — debounced input with make/model/year dropdowns

- PartCard — image, name, price, condition badge, dealer name, rating, verified icon

- DealerCard — logo, name, location, rating, verified badge, part count

- VerifiedBadge — checkmark icon with tooltip

- StatusBadge — colour-coded order status pill

- OrderTimeline — horizontal step tracker for order lifecycle

- PaystackButton — wrapper around Paystack Popup JS

- OTPInput — 6-box PIN input with auto-advance

- ImageUploader — Cloudinary widget wrapper with preview grid

- LocationPicker — Google Maps embed with draggable pin

- EmptyState — consistent no-results UI with CTA

- ErrorBoundary — friendly error screen with retry

- LoadingSpinner / SkeletonCard — consistent loading states

07 Infrastructure & DevOps (Pilot)

| PHILOSOPHY | Zero cost or near-zero cost for the pilot. All free tiers. The infrastructure scales when the business justifies it. No Kubernetes, no microservices, no Docker Compose complexity — ship first. |
| --- | --- |

| Concern | Service | Free Tier | Notes |
| --- | --- | --- | --- |
| Frontend hosting | Vercel | Free (hobby) | Auto deploys from GitHub main branch |
| Backend hosting | Railway | Free $5 credit/month | Node.js server, auto-sleep on inactivity |
| Database | Supabase | Free 500MB | PostgreSQL + auth + realtime built-in |
| File/image storage | Cloudinary | Free 25 credits/month | Auto-optimise & CDN deliver part photos |
| SMS / OTP | Africa's Talking | Pay-as-you-go ~GHS 0.05/SMS | Ghana number, reliable delivery |
| Email | Resend | Free 100 emails/day | Order confirmation emails |
| Payments | Paystack | 1.5% + GHS 0.50 per txn | MoMo + card, no setup fee |
| Domain | Cloudflare Registrar | ~$10/year | autohub.gh or autohubghana.com |
| SSL | Vercel + Cloudflare | Free | Auto-provisioned |
| Analytics | Vercel Analytics | Free tier | Page views, web vitals |
| Error tracking | Sentry | Free 5k events/month | JS + Node error capture |
| CI/CD | GitHub Actions | Free 2000 min/month | Lint + test on PR, deploy on merge |

## 7.1  Environment Variables

Manage via Railway (backend) and Vercel (frontend). Never commit secrets to Git.

### Backend (.env)

DATABASE_URL=postgres://...supabase...

SUPABASE_JWT_SECRET=...

PAYSTACK_SECRET_KEY=sk_live_...

PAYSTACK_WEBHOOK_SECRET=...

CLOUDINARY_URL=cloudinary://...

AFRICAS_TALKING_API_KEY=...

AFRICAS_TALKING_USERNAME=autohub

RESEND_API_KEY=re_...

NODE_ENV=production

### Frontend (.env)

VITE_API_BASE_URL=https://autohub-api.railway.app/v1

VITE_PAYSTACK_PUBLIC_KEY=pk_live_...

VITE_GOOGLE_MAPS_API_KEY=...

VITE_CLOUDINARY_CLOUD_NAME=...

08 Trust, Verification & Safety

| CORE PRINCIPLE | Trust is the product. The app is merely the delivery mechanism. Every design decision must ask: does this make buyers more confident and dealers more accountable? |
| --- | --- |

## 8.1  Dealer Verification Process

- Dealer submits registration form online (shop name, phone, Ghana Card / Business Reg number)

- AutoHub team (you, pilot phase) calls the number within 24 hours to confirm identity

- Optional: physical visit to Abossey Okai for top-tier dealers to photograph shop, confirm stock

- Verified badge set to true in admin panel. Dealer receives SMS confirmation

- Any complaint against a verified dealer triggers a re-verification or suspension

## 8.2  Payment Trust Mechanics

- Buyer pays AutoHub (via Paystack escrow-style hold), not the dealer directly

- Dealer only sees buyer contact after confirming the order

- Funds released to dealer T+2 days after delivery is confirmed

- Buyer can raise a dispute within 48 hours of delivery confirmation

- Refunds processed within 5 business days via original payment method

## 8.3  Quality Signals (Visible to Buyers)

| Signal | How it Works | Where Shown |
| --- | --- | --- |
| Verified Badge | Manual check by AutoHub team | Dealer card, part listing, checkout |
| Star Rating | Average of all completed order reviews (1-5) | Dealer profile, part card |
| Review Count | Total number of reviews received | Dealer profile |
| Response Rate | % of orders confirmed within 2 hours (auto-calculated) | Dealer profile |
| Member Since | Account creation date | Dealer profile |
| Parts Listed | Count of active listings | Dealer profile |

09 30-Day Build Sprint Plan

## Week 1  —  Foundation (Days 1–7)

| Day | Task | Output |
| --- | --- | --- |
| 1 | Project setup: GitHub repo, Vite PWA, Railway Node, Supabase init | Deployable hello-world on all 3 services |
| 2 | Database: write all migrations, seed script with test data | All tables live in Supabase |
| 3 | Auth API: phone OTP flow (Africa's Talking), JWT issue, /auth/me | Working auth endpoints |
| 4 | Auth UI: OTPInput component, AuthPage, Zustand auth store, protected routes | Login flow working end-to-end |
| 5 | Dealer registration API + Dealer dashboard scaffold | Dealer can register, see empty dashboard |
| 6 | Part CRUD API (create, read, update, delete, toggle) | All parts endpoints passing tests |
| 7 | Image upload: Cloudinary widget integration, ImageUploader component | Dealer can upload part photos |

## Week 2  —  Core Buyer Experience (Days 8–14)

| Day | Task | Output |
| --- | --- | --- |
| 8 | Parts search API: full-text search, filters (make/model/year/category/condition), sort | Search endpoint with query params |
| 9 | SearchResultsPage: SearchBar, FilterPanel, PartCard grid, loading skeletons | Buyer can search and see results |
| 10 | PartDetailPage: gallery, info, DealerCard, price compare (other dealers) | Buyer can compare prices |
| 11 | DealerProfilePage: profile, parts list, reviews placeholder, map embed | Dealer public profile live |
| 12 | HomePage: HeroSearch, CategoryGrid, FeaturedDealers (manual curation) | Landing page complete |
| 13 | Vehicle management: add/edit/remove cars, link search to primary vehicle | Buyer car profile works |
| 14 | Mobile responsiveness pass: test all pages on 375px / 390px viewport | All pages look correct on mobile |

## Week 3  —  Orders & Payments (Days 15–21)

| Day | Task | Output |
| --- | --- | --- |
| 15 | CheckoutPage: order summary, delivery selector, PaystackButton integration | Checkout UI complete |
| 16 | Orders API: POST /orders, Paystack initialize, webhook handler | Payment flow works end-to-end |
| 17 | Order status management: confirm/dispatch/cancel dealer actions | Dealer can manage order lifecycle |
| 18 | Buyer OrdersPage + OrderDetailPage: timeline, delivery options (map + WhatsApp) | Buyer sees full order detail |
| 19 | Dealer orders dashboard: incoming orders table, accept/decline actions + SMS alert | Dealer receives and acts on orders |
| 20 | Review system: post-delivery ReviewForm, rating aggregation, dealer score update | Reviews work end-to-end |
| 21 | Notifications: SMS via Africa's Talking for order events (placed, confirmed, dispatched) | SMS alerts firing correctly |

## Week 4  —  Trust, Polish & Pilot Launch (Days 22–30)

| Day | Task | Output |
| --- | --- | --- |
| 22 | Admin panel (basic): dealer verification toggle, user list, order overview | Admin can verify dealers |
| 23 | PWA setup: Workbox service worker, manifest, install prompt, offline fallback page | App is installable on Android |
| 24 | Error handling pass: error boundaries, API error toasts, empty states everywhere | No unhandled crashes |
| 25 | Performance pass: lazy loading, image optimisation, bundle analysis, Lighthouse > 80 | App loads fast on 4G |
| 26 | Security pass: rate limiting, input sanitisation, Paystack webhook signature verify | Basic security hardened |
| 27 | Onboard first 5 dealers manually: visit shops, photograph, list 10 parts each | 50 real parts in the database |
| 28 | Soft launch to 20 trusted users (WhatsApp group, friends, family with cars) | First real user feedback |
| 29 | Bug fixes from Day 28 feedback, Sentry error review, performance hotfixes | Stable build |
| 30 | Pilot review: analytics, orders placed, dealer feedback, write Phase 2 plan | Go/no-go decision for Phase 2 |

10 Success Metrics (Pilot KPIs)

Measure these at Day 30. They determine whether to proceed to Phase 2.

| Metric | Target | Why It Matters |
| --- | --- | --- |
| Dealers onboarded & verified | ≥ 20 | Validates supply-side willingness |
| Parts listed | ≥ 200 | Enough catalogue to test search quality |
| Unique users (buyers) | ≥ 50 | Basic demand signal |
| Parts searches completed | ≥ 100 total | Validates search utility |
| Orders placed | ≥ 5 | At least one full loop completed |
| Payment success rate | ≥ 90% | MoMo integration reliability |
| Dealer response rate | ≥ 80% within 2hr | Validates dealer engagement |
| Buyer NPS (simple 1-10 survey) | ≥ 8 average | Trust & satisfaction signal |
| App crash rate | < 1% | Stability baseline |
| Lighthouse PWA score | > 80 | Mobile performance benchmark |

11 Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Dealers refuse to list online (distrust of digital) | High | High | Do it FOR them — visit shops, photograph & upload their first 20 parts manually |
| MoMo payment failures or timeouts | Medium | High | Test all 3 networks (MTN/Vodafone/AirtelTigo) before launch. Fallback: bank transfer + manual confirm |
| Fake or counterfeit parts listed | Medium | High | Manual verification of every dealer. Zero tolerance policy: instant suspension |
| Low buyer trust in new platform | High | Medium | Launch to warm network only. Display verified badge prominently. Show real dealer photos |
| Delivery reliability (3rd party riders) | Medium | Medium | Pilot with self-coordinated delivery. Build rider network in Phase 2 |
| Single developer bottleneck | High | Medium | Strict MVP scope. No scope creep. Phase 2 features are documented but locked |
| Internet connectivity issues for users | High | Low | PWA with offline fallback. Light pages < 200KB initial load |

12 Appendix — Naming & Suggested Project Structure

## 12.1  Suggested Project Name

| RECOMMENDATION | AutoHub Ghana ¦ Domain suggestions: autohub.com.gh or autohubgh.com ¦ Social handle: @autohubgh ¦ Tagline: 'Find it. Fix it. Drive it.' |
| --- | --- |

## 12.2  Repository Structure

autohub/

├── apps/

│   ├── web/          # React PWA (Vite)

│   └── api/          # Node.js Express server

├── packages/

│   ├── shared-types/ # TypeScript interfaces shared by both apps

│   └── utils/        # Shared utility functions

├── supabase/

│   └── migrations/   # SQL migration files

├── .github/

│   └── workflows/    # CI/CD GitHub Actions

└── README.md

## 12.3  Phase 2 Feature Backlog (Post-Pilot)

- Mechanic & electrician booking with calendar scheduling

- Body shop directory with quote request system

- In-app real-time chat (buyer ↔ dealer)

- AutoHub Verified Parts warranty programme

- Bulk inventory CSV upload for large dealers

- Fleet management portal for car rental & transport companies

- Spare parts financing (BNPL with local fintech partner)

- AI-powered part recommendation from symptom description

- Native Android app (React Native from shared codebase)

- B2B wholesale module for mechanic bulk orders

Next Step Set up the GitHub monorepo and Supabase project. Run the first migration. Ship the hello-world. The best time to start was yesterday. The second best time is now.